Product Specifications Document

Product Name: NimbusTrack
Version: 1.0
Date: August 4, 2025
Prepared By: Product Management Team

1. Introduction

NimbusTrack is a cloud-based asset tracking and analytics platform designed for mid-to-enterprise-level organizations. It enables real-time location monitoring, usage analytics, and predictive maintenance alerts for physical assets, reducing downtime and improving operational efficiency.

2. Scope

This document outlines the functional, non-functional, and technical requirements for the NimbusTrack platform. It serves as a reference for the development, QA, and deployment teams.

3. Functional Requirements

3.1 Asset Registration

- Ability to create, edit, and delete asset profiles.

- Bulk import of assets via CSV and API.

- Customizable asset fields (up to 25 per organization).

3.2 Real-Time Tracking

- GPS and RFID-based location updates every 15 seconds.

- Map-based visualization with clustering for >500 assets.

- Geo-fencing alerts when assets leave predefined zones.

3.3 Usage Analytics

- Dashboard for asset utilization rates.

- Predictive maintenance suggestions based on historical data.

- Exportable reports (PDF, XLSX, CSV).

3.4 User Management

- Role-based access control (Admin, Manager, Viewer).

- Multi-factor authentication.

- SSO integration (OAuth 2.0, SAML).

4. Non-Functional Requirements

- Performance: System must handle 50,000 concurrent assets without >1 sec delay in location updates.

- Availability: 99.95% uptime SLA.

- Security: AES-256 encryption for data in transit and at rest.

- Scalability: Horizontal scaling on AWS using Kubernetes.

5. Technical Specifications

- Frontend: React 18, TailwindCSS, Mapbox API.

- Backend: Node.js 20, Express.js, PostgreSQL 16.

- Hosting: AWS EC2, RDS, and S3.

- APIs: REST + WebSocket for live updates.

- CI/CD: GitHub Actions + AWS CodeDeploy.

6. Testing & Quality Assurance

- Automated unit and integration tests covering 85% of codebase.

- Load testing with 10x projected traffic.

- Monthly security penetration tests.

7. Delivery Timeline

| Phase | Start Date | End Date | Deliverable |
| --- | --- | --- | --- |
| Requirements Gathering | Aug 5, 2025 | Aug 20, 2025 | Finalized requirements doc |
| Development Sprint 1 | Aug 21, 2025 | Sep 30, 2025 | Asset Registration + Tracking |
| Development Sprint 2 | Oct 1, 2025 | Nov 15, 2025 | Analytics + User Management |
| QA & UAT | Nov 16, 2025 | Dec 10, 2025 | Approved release candidate |
| Launch | Dec 15, 2025 | Dec 15, 2025 | Public release v1.0 |

8. Risks & Assumptions

- GPS accuracy may vary in underground or high-rise environments.

- Customer must provide API keys for third-party integrations.

- Internet connectivity is required for real-time features.

9. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Alex Monroe | Product Manager |  |  |
| Jordan Price | Engineering Lead |  |  |
| Samira Lee | QA Lead |  |  |